## Slide 1
 | 9월 |  |  |  | 10월 |  |  |  | 11월 |  |  |  | 12월 |  |  | 
 | 1주차 | 2주차 | 3주차 | 4주차 | 5주차 | 6주차 | 7주차 | 8주차 | 9주차 | 10주차 | 11주차 | 12주차 | 13주차 | 14주차 | 15주차 | 16주차
구 동 완 | 아이디어 구상 / 제안 발표 준비 | 프로젝트 구성 / 개발언어 공부 | 개발 언어 공부 | Back-end /SNS-Q&A 게시판 | Back-end /SNS- 정보 공유 게시판 | Back-end /SNS 기능 개발 | Back-end / 기능 통합 및 버그 수정 | M I D T U R M D E M O |  | React 추가 기능 개발 | React 추가 기능 개발 | React 추가 기능 개발 | 추가 구현 및 버그 수정 | F I N A L D E M O | F I N A L R E P O R T A N D M A N U A L | F I N A L E X A m
김 민 지 | 아이디어 구상 / 제안 발표 준비 | 프로젝트 구성 / 개발언어 공부 | 개발 언어 공부 | Front-end /SNS-Q&A 게시판 | Front-end /SNS- 정보 공유 게시판 | Front-end /SNS 기능 개발 | Front-end / 기능 통합 및 버그 수정 |  |  | React 추가 기능 개발 | React 추가 기능 개발 | React 추가 기능 개발 | 추가 구현 및 버그 수정 |  |  | 
최 현 준 | 아이디어 구상 / 제안 발표 준비 | 프로젝트 구성 / 개발언어 공부 | 개발 언어 공부 | 블록 코딩형 콘텐츠 개발 | 블록 코딩형 콘텐츠 개발 | 블록 코딩형 콘텐츠 개발 | 블록 코딩형 콘텐츠 개발 / 기능 통합 및 버그 수정 |  |  | React 추가 기능 개발 | React 추가 기능 개발 | React 추가 기능 개발 | 추가 구현 및 버그 수정 |  |  | 

## Slide 2
Week | 1 | 2 | 3 | 4 | 5 | 6 | 7
구동완 | Idea planning and preparation for presentation | Determining the project content. Distributing detail roles. Study for Project Language. Determine How Git will be used, or how we will cooperate. | Study Language ( Node.js ) | Make Rest API for SNS and make DB Schema for API. Login Feature. Profile Feature. | Make Rest API for SNS and make DB Schema for API. Q&A boards. | Make Rest API for SNS and make DB Schema for API. Comment and re-comment | Make Rest API for SNS and make DB Schema for API. Anonymous feature.
김민지 |  |  | Study Language ( React.js ) | Make Front-end for SNS. Login form. Profile form. Main form. | Make Front-end for SNS. Q&A boards. Comment and re-comment Main form. | Integration for Python – block coding boards. | Make Front-end for SNS. Anonymous feature.
최현준 |  |  | Project UI Design. | Make auto-module analyzing process. Auto variable finder. Auto Function Finder. | Make auto-module analyzing process. Auto comment finder. Auto-classification variable and constants. | Make python front-end block coding boards with React components. - 1 | Make python front-end block coding boards with React components. - 2

## Slide 3
Week | 8 | 9 | 10 | 11 | 12 | 13 | 14
구동완 | Functional Integration and Bug fixing. Second demo preparation | Learning Language for React Native. Develop UI draw boards - div / span. | Develop UI draw boards – button and Image for react. | Develop UI draw boards – button and Image css for react | Make shadow feature for drawable contents. | Functional Integration and Bug fixing. Final Demo preparation. Make Project with our app, so we can use with Final Demo. | Final Demo
김민지 |  | Develop UI draw boards – view. | Develop UI draw boards – button and Image for react. | Develop UI draw boards – button and Image css for react | Make color picker system for drawable contents. |  | 
최현준 |  | Develop UI draw boards – boards and css for div, span, view. | Develop code-conversion system for above things. - 1 | Develop code-conversion system for above things. - 2 | Make navigation and simple event system for drawable contents. |  |